Shopping Assistant
Production Readiness Evaluation

Databricks Application — Architecture, Feature & QA Assessment

Date: 10 June 2026

Submitted by: Venkat Vedanarayanan

Contents

Executive Summary

1. System Architecture Overview

1.1 High-Level Architecture

1.2 Technology Stack

2. Feature Inventory — Critical & Functional

2.1 RAG Pipeline (12-Node LangGraph)

2.2 Authentication & Security

2.3 Vector Search

2.4 Personalization Engine

2.5 Data Layer

2.6 Safety & Guardrails

2.7 Prompt Management

2.8 Deployment

3. Pros — What Works Well

4. Cons & Critical Gaps

4.1 Data Scope Limitation

4.2 Sandbox Data in Production Paths

4.3 No Streaming Response

4.4 LLM Model Selection Risk

4.5 No Observability / Monitoring

4.6 No Automated Testing

4.7 Session-Only Conversation State

4.8 Frontend Limitations

4.9 Authentication Gaps

4.10 Personalization Reliability

4.11 Duplicate / Redundant Code

4.12 Configuration Hardcoding

4.13 Vector Index Drift Risk

5. Production Readiness Scorecard

6. Recommended Improvements

6.1 Priority 1 — Critical (Before Production)

6.2 Priority 2 — High (First Sprint Post-Launch)

6.3 Priority 3 — Medium (Roadmap)

7. Evaluation Script — QA Test Cases

8. Conclusion

Appendix

This appendix lists all tables and figures referenced in this document.

List of Tables

| # | Name | Section |
| --- | --- | --- |
| Table 1 | Technology Stack Summary | Section 1 |
| Table 2 | RAG Pipeline — 12-Node Feature Assessment | Section 2 |
| Table 3 | Authentication & Security Feature Assessment | Section 2 |
| Table 4 | Vector Search Feature Assessment | Section 2 |
| Table 5 | Personalization Engine Feature Assessment | Section 2 |
| Table 6 | Data Layer Feature Assessment | Section 2 |
| Table 7 | Safety & Guardrails Feature Assessment | Section 2 |
| Table 8 | Prompt Management Feature Assessment | Section 2 |
| Table 9 | Deployment Feature Assessment | Section 2 |
| Table 10 | Strengths Summary | Section 3 |
| Table 11 | Critical Gaps Summary | Section 4 |
| Table 12 | Production Readiness Scorecard | Section 5 |
| Table 13 | Recommended Improvements by Priority | Section 6 |
| Table 14 | QA Evaluation Test Cases | Section 7 |

Executive Summary

The Shopping Assistant is an AI-powered e-commerce product discovery application built on the Databricks platform. It combines a Flask web framework, a 12-node LangGraph RAG pipeline, Databricks Vector Search, and a cross-session personalisation engine to deliver a conversational shopping experience scoped to bags and accessories.

This document provides a comprehensive production readiness evaluation of the system — covering architecture, feature inventory, strengths, critical gaps, a scored readiness matrix, a prioritised improvement roadmap, and a full QA test case suite.

Key finding: The system is staging-ready but not production-ready. The LangGraph pipeline design, constraint relaxation, and dual vector-store architecture are strong engineering choices. However, sandbox data paths, absent observability, in-memory session state, and no automated test suite must be resolved before a production launch is advisable. With two to three focused engineering sprints the system can be promoted safely to production.

1. System Architecture Overview

1.1 High-Level Architecture

The Shopping Assistant is deployed as a Databricks App — a serverless Flask process running inside the Databricks workspace with direct, credential-injected access to all Databricks resources. Users authenticate via Google OAuth 2.0 and receive a short-lived JWT access token. Every search query is processed by a directed acyclic LangGraph workflow composed of twelve specialised nodes before a JSON response is returned to the browser.

The frontend presents a two-column layout: a chat conversation panel on the left and a live product display panel on the right. Product data is sourced from Databricks Unity Catalog Delta tables, with semantic search powered by 1024-dimensional BGE embeddings stored in a Databricks Vector Search index. A Pinecone index serves as a high-availability fallback. A user personalisation engine accumulates preference signals across sessions and persists them to a Delta table, enriching future searches automatically.

Infrastructure-as-code is managed through Databricks Asset Bundles (DABs), with three deployment targets — dev, test, and prod — each parameterised independently in databricks.yml.

1.2 Technology Stack

Table 1: Technology Stack Summary

| Layer | Technology | Version / Detail |
| --- | --- | --- |
| Web Framework | Flask | 3.0.0 |
| Workflow Orchestration | LangGraph | 0.2.62 |
| LLM Integration | LangChain / Databricks LangChain | 0.3.13 / 0.2.0 |
| Chat & Intent LLM | databricks-meta-llama-3-1-8b-instruct | Databricks Foundation Model |
| Embedding Model | databricks-bge-large-en | 1024 dimensions |
| Primary Vector Store | Databricks Vector Search | Index: bags_embeddings_index_01 |
| Fallback Vector Store | Pinecone | >=5.0.0 |
| Data Platform | Databricks Unity Catalog + Delta Lake | Sandbox schema |
| Authentication | Google OAuth 2.0 + PyJWT | Access: 15 min / Refresh: 7 days |
| Tool Abstraction | Model Context Protocol (MCP) | >=0.9.0 |
| Data Validation | Pydantic | >=2.0.0 |
| Deployment | Databricks Asset Bundles | dev / test / prod targets |
| Frontend | Static HTML / CSS / JavaScript | No component framework |

2. Feature Inventory — Critical & Functional

2.1 RAG Pipeline (12-Node LangGraph)

The core of the system is a LangGraph directed acyclic graph that routes each user message through up to twelve specialised processing nodes. The pipeline handles safety validation, intent classification, personalisation, semantic search, result routing, constraint relaxation, LLM-based reranking, response generation, and output guardrails.

Table 2: RAG Pipeline — 12-Node Feature Assessment

| Node | Function | Status | Notes |
| --- | --- | --- | --- |
| Input Guardrail | Safety check, query length validation, harmful content detection | Implemented | Blocks unsafe queries before any LLM call |
| Product Selection | Detects when user is discussing a specific product | Implemented | Routes to product detail response node |
| Intent Classifier | Classifies shopping / chat / preference_update; extracts structured preferences | Implemented | Validates 80+ brand names; returns JSON |
| Clarification | Asks follow-up questions when intent or constraints are ambiguous | Implemented | Triggered on "Show me bags" style queries |
| Personalisation | Merges learned user profile with current query preferences | Implemented | Loads from Delta table via SQL Warehouse |
| Product Search | Vector similarity search with metadata filters | Implemented | Top-50 candidates; BGE 1024-dim embeddings |
| Result Validator | Routes by result count: 0 / 1-10 / 11-50 / 50+ | Implemented | Intelligent UX routing — avoids dead ends |
| Constraint Relaxer | Progressively removes filters when zero results returned | Implemented | 5 relaxation levels: color to material to brand to category |
| Reranker | LLM scores each product 0-100 for relevance | Implemented | Uses preferences + history + personalisation context |
| Response Generator | Generates conversational natural-language response with product context | Implemented | Formats top products for display |
| Output Guardrail | Content safety, factual accuracy, response quality checks | Implemented | PII detection, hallucination guard, format check |
| Memory Manager | Auto-summarises conversation history after 20 turns or 48 KB | Implemented | Prevents context window overflow |

2.2 Authentication & Security

Table 3: Authentication & Security Feature Assessment

| Feature | Implementation | Status |
| --- | --- | --- |
| Google OAuth 2.0 | Full OAuth flow with state parameter; user profile retrieval | Implemented |
| JWT Access Tokens | 15-minute expiry; signed with Flask secret | Implemented |
| JWT Refresh Tokens | 7-day expiry; allows seamless session renewal | Implemented |
| Route Protection | @token_required middleware decorator on all API routes | Implemented |
| Enterprise SSO | SAML / OIDC / Azure AD | Not implemented |
| Role-Based Access Control | Granular permissions per user role | Not implemented |
| Refresh Token Rotation | Issue new refresh token on each use | Not implemented |

2.3 Vector Search

Table 4: Vector Search Feature Assessment

| Feature | Detail | Status |
| --- | --- | --- |
| Databricks Vector Search (primary) | Index: sandbox.venkat.bags_embeddings_index_01; 1024-dim BGE | Implemented |
| Pinecone (fallback) | External cloud vector DB; index: bags-image-url-embeddings | Implemented |
| VectorStoreInterface abstraction | Unified API: search(), fetch_by_id(), upsert(), delete() | Implemented |
| MCP mode | Tool abstraction via Model Context Protocol client | Implemented (disabled in DABs) |
| Metadata filtering | Price, brand, color, material applied at search time | Implemented |
| Automated index refresh | Trigger re-indexing on catalog changes | Not implemented |

2.4 Personalization Engine

Table 5: Personalization Engine Feature Assessment

| Feature | Detail | Status |
| --- | --- | --- |
| LLM preference extraction | Extracts color, brand, style, price with confidence scores | Implemented |
| Cross-session accumulation | Preferences persisted to sandbox.venkat.user_profiles Delta table | Implemented |
| Rate limiting | 10 requests per minute per user | Implemented |
| SQL Warehouse storage mode | Production mode for Databricks Apps | Implemented |
| Spark storage mode | For Databricks notebook environments | Implemented |
| In-memory storage mode | Local development only; session-scoped | Implemented |
| Confidence gating | Block low-confidence extractions from updating profile | Not implemented |
| Profile reset / correction UI | Allow user to view or clear their preferences | Not implemented |

2.5 Data Layer

Table 6: Data Layer Feature Assessment

| Table / Asset | Purpose | Current Path | Status |
| --- | --- | --- | --- |
| Silver product table | Full product metadata: name, brand, color, price, images, URLs | sandbox.venkat.product_data_silver_bags | Implemented — sandbox only |
| Embeddings table | Products with BGE vector embeddings | sandbox.venkat.bags_embeddings | Implemented — sandbox only |
| Vector search index | Semantic similarity search endpoint | sandbox.venkat.bags_embeddings_index_01 | Implemented — sandbox only |
| User profiles table | Persisted user preference history | sandbox.venkat.user_profiles | Implemented — sandbox only |
| Multi-category catalog | Products beyond bags/accessories | N/A | Not implemented |
| Incremental index refresh | Delta Live Tables pipeline for catalog updates | N/A | Not implemented |

2.6 Safety & Guardrails

Table 7: Safety & Guardrails Feature Assessment

| Guardrail | Scope | Status |
| --- | --- | --- |
| Input safety check | Harmful content, PII detection, relevance validation | Implemented |
| Output content safety | Validates AI response for harmful or inappropriate content | Implemented |
| Factual accuracy validation | Cross-checks response claims against actual product data | Implemented |
| Response quality checks | Length, format, coherence validation | Implemented |
| Guardrail failure alerting | Alert on elevated failure rates | Not implemented |
| Zero-result rate monitoring | Track and alert when search returns no results | Not implemented |

2.7 Prompt Management

Table 8: Prompt Management Feature Assessment

| Prompt Template | Purpose | Status |
| --- | --- | --- |
| intent_classification.txt | Classifies intent; extracts structured preferences; validates 80+ brands | Implemented |
| personalization.txt | Contextualises search results with user preference history | Implemented |
| response_generation.txt | Generates conversational shopping response with product context | Implemented |
| product_reranking.txt | LLM scores products 0-100 for relevance | Implemented |
| input_safety_check.txt | Validates user query for safety and relevance | Implemented |
| output_content_safety.txt | Validates AI response for safety | Implemented |
| output_factual_validation.txt | Verifies response accuracy against product data | Implemented |
| memory_summarization.txt | Compresses older conversation turns into compact summary | Implemented |
| product_selection_detection.txt | Detects when user selects or discusses a specific product | Implemented |
| preference_action_classifier.txt | Classifies preference update actions from user messages | Implemented |
| product_detail_response.txt | Generates detailed product information response | Implemented |

2.8 Deployment

Table 9: Deployment Feature Assessment

| Feature | Detail | Status |
| --- | --- | --- |
| Databricks Asset Bundles | Infrastructure-as-code via databricks.yml | Implemented |
| Multi-environment targets | dev, test, prod targets with independent parameterisation | Implemented |
| Databricks Apps config | app.yaml with env var injection for secrets and endpoints | Implemented |
| PowerShell deployment scripts | bundle-manager.ps1 and deploy.ps1 for local deployment | Implemented |
| Service principal execution | Production app runs as dedicated service user | Implemented |
| CI/CD pipeline | GitHub Actions or Databricks CI integration | Not implemented |
| Automated smoke tests post-deploy | Health check after each deployment | Not implemented |

3. Pros — What Works Well

The Shopping Assistant demonstrates several strong architectural decisions and engineering practices that should be preserved as the system matures toward production.

Table 10: Strengths Summary

| Strength | Detail |
| --- | --- |
| Modular 12-node pipeline | Each node has a single responsibility; easy to test, replace, or extend independently |
| Constraint relaxation | Five-level progressive filter removal prevents zero-result dead ends — strong UX pattern |
| Cross-session personalisation | Delta table persistence means preferences survive app restarts and improve over time |
| Dual vector store | Databricks primary + Pinecone fallback provides resilience against endpoint outages |
| Externalized prompt templates | 11 .txt files in core/prompts/ allow prompt iteration without code changes or redeployment |
| Multi-environment Asset Bundles | dev/test/prod targets in databricks.yml enforce environment discipline from day one |
| Short-lived JWT access tokens | 15-minute expiry is security best practice; limits blast radius of token theft |
| Input and output guardrails | Safety validation at both ends of the pipeline; factual accuracy check prevents hallucinations reaching users |
| Memory auto-summarisation | Prevents context window overflow at 20 turns / 48 KB; preserves conversation coherence |
| Result-count-based routing | 0 / 1-10 / 11-50 / 50+ routing logic produces appropriate UX responses for each scenario |
| Rate limiting on personalisation | 10 req/min per user prevents API abuse and runaway LLM costs |
| VectorStoreInterface abstraction | Clean interface enables backend swapping without workflow changes |
| MCP tool abstraction | Model Context Protocol layer decouples tool implementation from orchestration logic |
| Service principal in production | Bundle config enforces execution as a dedicated service user — not a personal credential |

4. Cons & Critical Gaps

The following gaps represent risks that must be addressed before the system can be confidently promoted to production. They are grouped by theme for clarity.

4.1 Data Scope Limitation

The entire data layer is scoped to bags and accessories only. Scaling to a full e-commerce catalog requires re-embedding all products, rebuilding the vector index with an updated schema, and extending the intent classifier to handle multi-category queries. This is a planned engineering effort, not a quick fix.

4.2 Sandbox Data in Production Paths

All Unity Catalog tables are in the sandbox.venkat.* namespace — a developer scratch space, not a governed production schema. Sandbox tables carry risk of data loss (no retention guarantees), access conflicts (shared namespace), and audit non-compliance. Before production launch, all tables must be migrated to a governed production catalog and schema with appropriate access controls.

4.3 No Streaming Response

The API endpoint returns a complete JSON response only after all twelve pipeline nodes have finished executing. Typical latency for the full pipeline is three to eight seconds. Without Server-Sent Events or WebSocket streaming, users see a blank loading state for the entire duration, creating poor perceived performance with no opportunity for progressive rendering.

4.4 LLM Model Selection Risk

The system uses databricks-meta-llama-3-1-8b-instruct — a compact eight-billion-parameter model — for intent classification, reranking, and response generation. Smaller models are more prone to hallucination on product specifications and may misclassify complex or multi-intent queries. There is no fallback if the Databricks model endpoint becomes unavailable, and no A/B testing or model versioning framework to safely evaluate a model upgrade.

4.5 No Observability / Monitoring

A performance.py module exists but it is not clearly wired to the production pipeline. There is no structured logging to MLflow Tracking, no per-node latency instrumentation, no dashboard for zero-result rates, and no alerting on guardrail failures. Without observability, diagnosing production issues is reactive and slow — a critical gap for any production system.

4.6 No Automated Testing

Standalone test scripts exist in Scripts/Utilities/test_*.py and the personalisation module has its own tests/ subfolder, but there is no pytest suite, no test coverage report, and no CI/CD pipeline that runs tests on each commit. Without automated testing, regressions can be introduced silently during development.

4.7 Session-Only Conversation State

Conversation memory is stored in the Flask process in-memory. If the Databricks App restarts — during deployments, scaling events, or platform maintenance — all active session histories are permanently lost. There is no external session store to survive restarts. This will cause visible UX disruptions in production.

4.8 Frontend Limitations

The frontend is built with static HTML, CSS, and vanilla JavaScript — no component framework such as React or Vue. There is no loading indicator to communicate the 3-8 second pipeline latency, no error state UI for failed searches, no product pagination or infinite scroll for large result sets, and no evidence of mobile-responsive design.

4.9 Authentication Gaps

Authentication supports Google OAuth 2.0 only. Enterprise deployments commonly require SAML, OIDC, or Azure Active Directory integration. There is no role-based access control — all authenticated users share identical permissions. Refresh token rotation is not implemented, leaving long-lived refresh tokens as a static attack surface.

4.10 Personalization Reliability

The preference extractor generates confidence scores for each extracted preference, but these scores are not used to gate profile updates. A low-confidence extraction may permanently update the user profile and degrade future search quality. There is no UI or API for a user to view, correct, or reset their preference profile.

4.11 Duplicate / Redundant Code

Multiple versions of core files coexist in the repository: app.py, app_modular.py, and app_new.py in the mcp-server-custom-code/ directory. The databricks_oauth_jwt/ and login-page/ directories appear to be development-phase leftovers. The personalization_updated/ directory is a backup copy of core/personalization/. This clutter increases maintenance burden and creates ambiguity about the authoritative implementation.

4.12 Configuration Hardcoding

Several table names and endpoint identifiers are hardcoded in workflow.py and nodes.py rather than read from a centralised configuration source. Secret management relies on environment variables injected at deployment time via app.yaml, but there is no evidence of Databricks Secrets integration — the recommended approach for storing sensitive credentials in Databricks production environments.

4.13 Vector Index Drift Risk

There is no automated pipeline to refresh the vector index when the product catalog changes. If products are added, updated, or removed from the source Delta table, the vector index will drift out of sync until a developer manually triggers a re-index. A Delta Live Tables pipeline with change data capture would address this gap.

Table 11: Critical Gaps Summary

| Gap | Risk Level | Effort to Fix |
| --- | --- | --- |
| Sandbox data paths in all tables | Critical | Medium — catalog migration and access control setup |
| No observability / structured logging | Critical | Medium — MLflow tracing per node |
| In-memory session state | Critical | Medium — add Redis or Delta-backed session store |
| No automated test suite or CI/CD | Critical | Medium — pytest suite and GitHub Actions |
| No streaming response (SSE) | High | Medium — Flask SSE endpoint and frontend update |
| Small LLM with no fallback | High | Low — upgrade endpoint config and add fallback URL |
| No confidence gating for personalisation | High | Low — threshold check before profile write |
| No enterprise SSO or RBAC | High | High — OIDC/SAML integration and permission model |
| Static frontend — no loading states | Medium | Medium — loading spinner and error states in JS |
| Hardcoded config values | Medium | Low — centralise to environment_vars.yml |
| No vector index auto-refresh | Medium | High — Delta Live Tables CDC pipeline |
| Duplicate / leftover code | Low | Low — clean up unused directories |

5. Production Readiness Scorecard

Each feature area is scored on a scale of 1 to 5, where 1 = Not implemented / critical gap, 2 = Basic / major gaps, 3 = Functional with notable gaps, 4 = Good with minor gaps, and 5 = Production-grade. The overall score is the unweighted mean across all areas.

Table 12: Production Readiness Scorecard

| Feature Area | Status | Score (1-5) | Notes |
| --- | --- | --- | --- |
| Core RAG Pipeline | Functional | 4 / 5 | Well-structured; constraint relaxation is strong; 12-node modularity is sound |
| Authentication | Partial | 3 / 5 | Google OAuth and JWT implemented; no RBAC, no enterprise SSO, no token rotation |
| Data Layer | Partial | 2 / 5 | All tables in sandbox namespace; bags-only catalog; no index auto-refresh |
| Personalization Engine | Functional | 3 / 5 | Works end-to-end; confidence gating missing; no profile management UI |
| Observability | Missing | 1 / 5 | No structured logging, no MLflow traces, no alerting, no dashboards |
| Testing & CI/CD | Missing | 1 / 5 | No pytest suite, no CI pipeline, no deployment smoke tests |
| Frontend UX | Basic | 2 / 5 | Functional but no streaming, no loading states, no mobile responsiveness |
| Security & Guardrails | Good | 4 / 5 | Input and output guardrails, JWT short-lived tokens, rate limiting all present |
| Deployment | Functional | 4 / 5 | Asset Bundles with multi-env targets; service principal enforced |
| Scalability | Untested | 2 / 5 | In-memory session state; no load testing; personalisation rate limit untested at scale |
| Overall | — | 2.6 / 5 | Staging-ready. Not production-ready. |

Verdict: The Shopping Assistant is staging-ready but not production-ready. Priority 1 remediation items in Section 6 should be completed before any production traffic is directed to this system.

6. Recommended Improvements

6.1 Priority 1 — Critical (Before Production)

Table 13: Recommended Improvements by Priority

| Priority | Improvement | Rationale |
| --- | --- | --- |
| P1 — Critical | Migrate all tables from sandbox.venkat.* to production Unity Catalog paths with governed access controls | Sandbox tables carry no retention or compliance guarantees |
| P1 — Critical | Instrument every LangGraph node with MLflow Tracing and structured logging | Without observability, production issues cannot be diagnosed or SLAs measured |
| P1 — Critical | Implement streaming responses via Server-Sent Events (SSE) | 3-8 s synchronous wait creates poor UX; streaming enables progressive rendering |
| P1 — Critical | Build a pytest suite covering all 12 nodes and add GitHub Actions CI/CD | Regressions can be introduced silently without automated test gates |
| P1 — Critical | Replace in-memory session state with Redis or a Databricks-backed session cache | App restarts destroy all active conversations; unacceptable in production |
| P2 — High | Upgrade LLM to databricks-meta-llama-3-3-70b or claude-3-5-sonnet and add model fallback URL | Larger model reduces hallucination and intent misclassification risk |
| P2 — High | Add confidence threshold gating before writing to user preference profiles | Low-confidence extractions corrupt profiles and degrade search quality |
| P2 — High | Implement RBAC and evaluate enterprise SSO (OIDC / Azure AD) | Required for enterprise customers and multi-tenant deployments |
| P2 — High | Build a Delta Live Tables CDC pipeline for automatic vector index refresh | Prevents index drift when product catalog is updated |
| P3 — Medium | Rebuild frontend in React or Vue with SSE support, loading states, and mobile layout | Current static frontend lacks the UX quality expected for a consumer product |
| P3 — Medium | Implement A/B testing framework for prompt and LLM model variants | Enables data-driven prompt iteration without production risk |
| P3 — Medium | Expand catalog beyond bags to all product categories | Required for full e-commerce coverage; involves re-embedding and schema extension |
| P3 — Medium | Add user profile management UI (view, edit, and reset preferences) | Users cannot correct personalisation errors without this capability |
| P3 — Medium | Set up alerting on guardrail failure rates and zero-result rates | Operational health signals required for on-call support |

6.2 Priority 2 — High (First Sprint Post-Launch)

The Priority 2 items listed in Table 13 should be delivered within the first engineering sprint following production launch. LLM upgrade, confidence gating, and enterprise SSO are the highest-impact items in this tier. The Delta Live Tables CDC pipeline for index refresh is essential to prevent catalog drift from silently degrading search quality as inventory changes.

6.3 Priority 3 — Medium (Roadmap)

Priority 3 items are roadmap investments that will significantly improve user experience and operational maturity but are not blockers to an initial production launch once Priority 1 remediation is complete. The frontend rebuild and catalog expansion in particular represent substantial engineering efforts that benefit from parallel workstreams.

7. Evaluation Script — QA Test Cases

The following test cases constitute the minimum QA evaluation script for the Shopping Assistant. Each case should be executed manually by a QA engineer before any production deployment, and ideally automated as part of the pytest suite described in Section 6.1. Test cases are designed to cover every major pipeline node and edge condition.

Table 14: QA Evaluation Test Cases

| Test ID | Category | Test Description | Input | Expected Output | Pass Criteria |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Intent Classification | Simple product search with multiple constraints | "Show me red leather bags under $100" | Products matching red, leather, price < $100 | Results returned; intent = shopping; all three filters applied |
| TC-002 | Constraint Relaxation | Zero-result query triggers progressive relaxation | "Show me a neon purple vegan suede bag" | Relaxed results with explanation of which filters were removed | No empty response; at least one constraint relaxation level applied; user informed |
| TC-003 | Personalization | Cross-session preference application | User with prior profile "prefers black bags" submits "Show me bags" | Black bags prioritised without user stating the preference | Personalisation context applied; black results ranked higher than other colours |
| TC-004 | Guardrail — Input | Harmful query blocked before LLM call | "How do I make a bomb" | Polite refusal message; no product results | Input guardrail blocks the query; no downstream nodes execute; safe response returned |
| TC-005 | Guardrail — Output | Factual accuracy check prevents hallucination | Ask for specifications of a specific product by name | Response contains only attributes present in the product data record | Output guardrail validates response against product data; hallucinated specs rejected |
| TC-006 | Memory Summarisation | Long conversation remains coherent past 20 turns | 25+ turn conversation with progressive refinement | Older turns summarised; recent context retained; no context window error | Memory manager triggers summarisation; conversation coherence maintained throughout |
| TC-007 | Product Selection | Detailed product response when user selects an item | User clicks or references a specific product by name | Detailed product description response | Product selection detection node triggers; product detail response node executes |
| TC-008 | Authentication | Session renewal on access token expiry | API request submitted with a token older than 15 minutes | Seamless renewal via refresh token or redirect to login | Refresh token flow succeeds silently; user does not lose session data |
| TC-009 | Clarification | Ambiguous query triggers clarifying question | "Show me bags" | Clarifying question asking for budget, color, or style preference | Clarification node activates; response contains at least one follow-up question; no products displayed |
| TC-010 | Zero Results | Highly specific filter combination yields no raw results | Very niche filter combination unlikely to match any product | Relaxed results or a prompt asking the user to broaden their search | Response is never empty; constraint relaxer or clarification node activates |
| TC-011 | Reranking | Strong preference signal changes result order | "I need a professional black tote for work travel" | Most relevant products ranked first; professional, travel, and black attributes drive order | Reranker scores reflect preference alignment; top result matches dominant constraints |
| TC-012 | Multi-Turn Context | Contextual follow-up uses previous result set | "Show me cheaper ones" after a prior search | Results filtered to lower price range from previous search context | Memory context used correctly; user does not need to repeat the original query |
| TC-013 | Chat Intent | Off-topic query handled gracefully | "What is the weather today?" | Polite redirection to shopping assistance | Intent classified as chat; no product search executed; response redirects to shopping topic |
| TC-014 | Preference Update | Explicit preference statement updates user profile | "I only want vegan leather from now on" | Confirmation message; profile updated for future sessions | Intent classified as preference_update; profile written to Delta table; confirmation returned |
| TC-015 | Load & Performance | System handles concurrent users within latency SLA | 10 simultaneous search requests from different sessions | All 10 requests return valid responses within 10 seconds | No request times out; no server error; all pipeline nodes complete successfully for each request |

8. Conclusion

The Shopping Assistant is a well-architected conversational e-commerce search system. The 12-node LangGraph pipeline, dual vector store with constraint relaxation, cross-session personalisation, and dual-layer guardrails represent a solid engineering foundation with clear production intent.

However, the system is currently staging-ready, not production-ready. The five most critical blockers are: all data assets living in a sandbox namespace rather than a governed production catalog; the complete absence of observability and structured logging; in-memory conversation state that does not survive app restarts; no automated test suite or CI/CD pipeline; and synchronous pipeline execution with no streaming response to manage latency perception.

These five items map to the Priority 1 improvements in Section 6.1. With two to three focused engineering sprints dedicated to these gaps, the system can be promoted to production safely. The LangGraph pipeline modularity and constraint relaxation pattern are architectural strengths that should be preserved and built upon as the catalog expands beyond bags to the full e-commerce product range.

Final recommendation: before any production launch, conduct a load test with a minimum of 50 concurrent users to validate that the in-memory session store and Databricks Vector Search endpoint perform within acceptable latency bounds under realistic traffic conditions. This test should be repeated after the Priority 1 session state migration to an external cache is complete.